# TRIDENT OPERATIONS CENTRAL
IMPLEMENTATION STATUS

Concise implementation handoff - DEV4 deployment

| Field | Current value |
| --- | --- |
| Status date | 18 September 2026 |
| Environment | DEV only; production writes disabled |
| Current phase | Secure connector infrastructure deployment |
| Repository | mebrahimessop-pixel/trident-clinical-m365-connector |
| Coordination use | Implementation handoff only; not an SOP, validation approval, or production authorization |

DEV4 READ-ONLY GATE COMPLETE - PROVISIONING BLOCKED BY DEPENDENCY

ChatGPT OAuth sign-in and authenticated read-only MCP validation now pass against ClinicalOperationsDEV. The DEV4 revision is live, Ebrahim and Tasneem remain allowlisted, and the runtime identity is restricted to the DEV site. Production writes, connector write tools, generic Graph access, and participant-data access remain disabled.

# 1. Current task

OAuth sign-in succeeded for Trident Operations Central DEV 4 using the custom API resource and fully qualified m365.config.read scope.

Authenticated read-only validation passed for connector status, existing Lists, the Documents schema, configuration comparison, prerequisite validation, and plan generation.

The deterministic DEV plan contains seven create-if-missing operations and no destructive operations; apply remains blocked until the StudyMaster lookup dependency is resolved.

# 2. Implementation status summary

| Area | Status | Evidence / scope |
| --- | --- | --- |
| Source control | Complete | Private GitHub repository and DEV build workflow in place |
| Azure foundation | Complete | RG, managed identity, Key Vault, Log Analytics, Container Apps environment and Standard ACR created |
| Container image | Complete | Immutable DEV4 digest verified; GitHub Actions build passed |
| Container App | Complete | DEV connector deployed; public /mcp route returned HTTPS 200 |
| M365 authorization | Complete for DEV read scope | OAuth and authenticated read-only MCP validation passed; production writes disabled |
| Microsoft Lists | Defined, not deployed | Seven-list plan blocked by missing StudyMaster lookup target |
| Power Apps | Not deployed | Design artifacts only |
| Power Automate | Not deployed | Solution manifests/tool contracts present; flows not imported |
| Production | Not started | Production writes disabled; no production structure or data changed |

# 3. Exact objects created or changed

## Azure / Entra / SharePoint

| Type | Exact name / identifier | State |
| --- | --- | --- |
| Resource group | rg-trident-m365-mcp-dev | Created; South Africa North |
| Managed identity | trident-m365-mcp-dev-id | Created |
| Key Vault | tcm365devu63izytfmdo6i | Created |
| Log Analytics | trident-m365-mcp-dev-logs | Created |
| Container Apps environment | trident-m365-mcp-dev-env | Created |
| Container App | trident-m365-mcp-dev | DEV4 revision active; public DEV FQDN active |
| Container Registry | tcm365devu63izytfmdo6i | Created; Standard |
| Connector app | Trident-M365-MCP / 41510629-e0ae-4126-8100-4d755b1496f6 | Registered |
| Provisioner app | Trident-M365-Provisioner / ff47a62f-3546-4038-be00-1bfda40d7bab | Registered; Sites.Selected |
| DEV site | https://tridentclinical.sharepoint.com/sites/ClinicalOperationsDEV | Site-scoped fullcontrol granted to Provisioner |
| GitHub OIDC FIC | github-main-id-bound | Created for exact main-branch subject |
| Runtime ACR role | trident-m365-mcp-dev-id / AcrPull | Verified; temporary AcrPush removed |
| Builder identity | trident-m365-mcp-dev-builder-id / f6c4a477-eca0-42ec-b20d-b8a5533cf609 | Created; AcrPush only; main-branch OIDC configured |
| Runtime SharePoint permission | trident-m365-mcp-dev-id / 50ac937e-dd8e-4cd6-884b-d646f4b2956d | Sites.Selected read on ClinicalOperationsDEV only; AZURE_CLIENT_ID now pinned |
| DEV4 revision | trident-m365-mcp-dev--dev4identity | Running; 100% traffic; immutable digest sha256:5ee8bca8... |
| Source pull request | github.com/mebrahimessop-pixel/trident-clinical-m365-connector/pull/1 | Draft; GitHub Validate passed |

## Repository files

| Exact path | Purpose / change |
| --- | --- |
| .github/workflows/build-dev-image.yml | Dedicated builder client ID applied in commit dec787b |
| infra/resource-group.bicep | DEV resource-group desired state |
| infra/foundation.bicep | Identity, vault, logs, environment, Standard ACR and AcrPull |
| infra/app.bicep | Container App deployment definition |
| infra/deploy-dev.ps1 | Preflight/apply orchestration; supports -SkipImageBuild |
| infra/dev.target.json; infra/dev.parameters.json | DEV target and deployment parameters |
| config/lists/achieve-ram-pilot.json | Seven-list ACHIEVE-RAM desired state |
| docs/status-2026-09-15.md | Repository status record |
| docs/achieve-ram-handoff-alignment.md | Architecture alignment record |
| Dockerfile; TypeScript server/config/policy/audit/tests | Fail-closed MCP service and test foundation |
| infra/configure-runtime-readonly.ps1 | Idempotent runtime authorization and allowlisting; Windows PowerShell fixes through e4c6b76 |

# 4. Lists, columns, apps and flows

| Object | Defined scope | Deployment status |
| --- | --- | --- |
| VisitWorkflow | 26 columns; system-managed consolidated state | Repository only; blocked on StudyMaster dependency |
| VisitAdmin | 15 columns; Reception/CTA contribution | Repository only |
| VisitClinicalStatus | 14 columns; Visit Team contribution | Repository only |
| QCFinding | 18 columns; QC workflow | Repository only |
| EDCStatus | 14 columns; data-entry/query workflow | Repository only |
| PIAction | 14 columns; investigator authority | Repository only |
| WorkflowAudit | 14 columns; append-only audit events | Repository only |
| Additional launch lists | LabSampleWorkflow, LabResultWorkflow, ParticipantLogistics, FinanceOperations, OperationalAction, DailyCloseout | Planned; not yet provisioned |
| Power Apps | Role-aware user experience | Not deployed |
| Power Automate | First-wave 11 automations | Not deployed |
| StudyMaster | 17 columns; lookup source for study-scoped lists | Approved build-pack definition prepared; not yet in repository or DEV |

# 5. Important design decisions

Code-backed desired state with idempotent create-if-missing behavior; no delete or replace operations.

Plan-before-apply with deterministic plan hashes and read-back verification.

DEV only with fictitious test data; no participant-identifiable data; production writes disabled until UAT and controlled release.

Site-scoped Microsoft Graph Sites.Selected access; no tenant-wide file access, generic Graph request, or arbitrary PowerShell surface.

Separate role-specific Lists, system-managed VisitWorkflow, append-only WorkflowAudit, and controlled SSC reopen/override with mandatory reason.

Access model remains role × study × delegation × blinding.

# 6. UAT and verification

| Check | Result | Notes |
| --- | --- | --- |
| Bicep validation | PASS | Templates validated |
| Azure what-if | PASS | No destructive changes; intended ACR/AcrPull changes only |
| GitHub OIDC authentication | PASS | Exact federated credential subject accepted |
| Container image build | PASS | GitHub Actions completed successfully |
| ACR push and digest verification | PASS | dev image and immutable digest verified |
| Container App deployment | PASS | Deployment script completed successfully |
| Public HTTPS /mcp route | PASS | HTTP 200 returned from DEV FQDN |
| Runtime identity least privilege | PASS | AcrPush removed; AcrPull retained |
| Builder identity configuration | PASS | AcrPush and exact main-branch federated credential verified |
| Builder-only workflow run | PASS | Run 35372071982; dedicated OIDC login, build, push and digest verification succeeded |
| Authentication and MCP protocol tests | PARTIAL PASS | Health and protected-resource metadata passed; unauthenticated /mcp returns compliant 401 challenge. Positive OAuth and authenticated tools pending. |
| Lists / permissions / flow UAT | NOT STARTED | No Lists or flows deployed yet |
| OAuth security image build | PASS | Run 35392353088; commit 09e69a6; digest sha256:511e8a08...35e2d; runtime dependency audit 0 vulnerabilities |
| Runtime SharePoint authorization | PASS | Sites.Selected with read permission on ClinicalOperationsDEV only; production writes disabled |
| User allowlisting | PASS | Ebrahim and Tasneem object IDs configured in the Container App revision |
| OAuth sign-in | PASS | DEV4 custom resource and fully qualified read scope |
| Authenticated read-only MCP validation | PASS | Status, Lists, schema, comparison, prerequisites, and plan passed |
| GitHub Validate run 55 | PASS | Current PR head validated |
| Dependency gate | BLOCKED | StudyMaster is required by configured lookup columns |

# 7. Blockers and dependencies

ACR Tasks are unavailable for this subscription; GitHub Actions remains the approved image-build route.

The DEV4 revision uses immutable image digest sha256:5ee8bca819d46c68a34f91f2ddf2f8379989e295bc3c99717c24823234b5a0d0.

OAuth, authenticated read-only MCP validation, runtime identity selection, and GitHub validation are complete.

Draft PR #1 persists the DEV4 OAuth resource, AZURE_CLIENT_ID selection, least-privilege permission diagnostic, deterministic plan hash, and dependency gate. Review and merge it before the next deployment.

The seven-list plan references StudyMaster:StudyID, but DEV currently contains only Documents and StudyMaster is not included in the plan. Provisioning must stop until StudyMaster is added from the approved build pack or the lookup design is changed.

# 8. Current work in progress

DEV4 OAuth sign-in and authenticated read-only tool validation passed; production writes remain disabled.

The runtime uses Sites.Selected read access to ClinicalOperationsDEV only. Permission-grant enumeration remains an intentional out-of-band provisioner function.

A 17-column StudyMaster prerequisite definition has been prepared from Microsoft Lists Build Pack v1.2 for owner review.

# 9. Next implementation steps

Review and merge draft PR #1 after confirming its scope.

Decide whether to add the approved StudyMaster List before the seven workflow Lists; then regenerate the deterministic plan.

Approve the new exact plan hash only after the dependency is resolved, provision DEV Lists with create-if-missing operations, and verify columns, indexes, views, and permissions.

Deploy solution-managed flows, execute the existing UAT pack with fictitious data, and record results before any production release decision.

# 10. Update history

| Date | Update | Author |
| --- | --- | --- |
| 18 Sep 2026 | Initial concise implementation handoff created from verified build state | Codex under user direction |
| 18 Sep 2026 | Read TridentOS_BUILD_SPEC_v1.1_18Sep2026.md. Phase 0 remains the active gate; Visible DEV MVP is the immediate post-gate priority. Gap 1-10 requirements will be incorporated into the next deterministic change plan. | Codex under user direction |
| 18 Sep 2026 | OAuth/MCP security source completed through GitHub commit 09e69a6. Local TypeScript build and 4 security-surface tests passed. No DEV or production Lists, apps or flows changed. | Codex under user direction |
| 18 Sep 2026 | OAuth security image build run 35392353088 passed at commit 09e69a6; verified digest sha256:511e8a08efcce708c4ef7711a54127ec14404ae160c9862239350d886ad35e2d. | Codex under user direction |
| 18 Sep 2026 | Runtime identity granted Sites.Selected read access to ClinicalOperationsDEV only. Ebrahim and Tasneem allowlisted; production writes remain disabled. | Codex under user direction |
| 18 Sep 2026 | Live DEV validation passed: health reports DEV with write flags false, protected-resource metadata is correct, and unauthenticated /mcp returns 401 with WWW-Authenticate. | Codex under user direction |
| 18 Sep 2026 | Repo preparation completed at 10b2346: plugin/MCP package, Visible DEV MVP, fictitious seed data and plan committed. OAuth sign-in remains pending; no Lists, apps, flows or production changes. | Codex under user direction |
| 22 Sep 2026 | DEV4 OAuth and authenticated read-only validation passed. Draft PR #1 opened with durable runtime fixes, deterministic plan hashing, and a StudyMaster dependency gate. No Lists, apps, flows, or production objects changed. | Codex under user direction |